# Trikala Intervention Evaluation Plan

WP7 Summary of one-on-one city meeting

Date: 23/05/25

Meeting organiser: iRAP

Minutes

# Intervention Plan for Trikala Lighthouse City

## Introduction

- Trikala is implementing a series of multi-modal interventions which aim to enhance sustainable and active mobility, improve traffic safety—especially for vulnerable groups—and integrate digital tools for data-driven urban mobility planning to ensure inclusive access and safety.

- There objectives are:

To enhance traffic control and road safety near schools

To support multimodal commuting and reduce inner-city congestion.

To evaluate mobility experiences and support more inclusive urban travel.

To improve cycling infrastructure and safety through better monitoring.

- There are four interventions. They are:

Installation of 1 smart crossing outside a school for traffic control (ETRIK1)

Installation of 3 park and ride stations at the periphery of the city (ETRIK2)

Redesigning cycling lanes and fostering data collection (ETRIK3)

Expanding the SMARTA online application (ETRIK4)

- The Trikala interventions are expected to provide:

Increase safety for pedestrians and cyclists, especially around schools

Increased use of bicycles and shared mobility through improved facilities and accessibility resulting in reduced motor vehicle use in the city centre

Promote sustainable modes of transport through supportive infrastructure

Enhanced data availability for planning, enforcement, user-centred infrastructure redesign, and informed policy making.

A functioning demonstration of smart, inclusive mobility solutions replicable in other cities.

## Alignment with ELABORATOR KPIs

### Mobility Indicators

#### KPI 1.1 Plans to expand interventions beyond the LL

Application to Trikala: ETRIK1 (Installation of 1 smart crossing outside a school for traffic control)

Measurement: Whether a formal plan or Inclusion in mobility strategy exists to scale or replicate interventions city-wide.

Expected Outcome: A concrete expansion plan informed by LL learnings for replication of smart crossings and cycle infrastructure upgrades in other high-risk locations

Data Required: Plans developed, Stakeholder feedback, urban mobility plans, workshop outcomes.

#### KPI 1.2 Increased share of sustainable mobility modes

Application to Trikala: ETRIK2 (Installation of 3 park and ride stations at the periphery of the city), ETRIK3 (Designing cycling lanes and fostering data collection) and ETRIK4 (Expanding the SMARTA online application)

Measurement: Usage data from SMARTA app, bike uptake from park and ride facilities in % change in walking, cycling, and micromobility use

Expected outcome: Modal shift from private cars to cycling and walking. Increased use of bikes and walking near school crossings and mobility hubs.

Data required: Sensor data, app logs, Modal split data, manual/automated road user counts, before/after comparisons.

### Safety Indicators

#### KPI 2.1 Increase safety of all road users

Application to Trikala: ETRIK1 (Installation of 1 smart crossing outside a school for traffic control), ETRIK2 (Installation of 3 park and ride stations at the periphery of the city), ETRIK3 (Designing cycling lanes and fostering data collection)

Measurement: Changes in predicted FSI, safety star ratings, median/85th percentile traffic speeds, CycleRAP scores.

Expected outcome: Measurable safety improvements for pedestrians, cyclists, and school children

Data required: Camera footage, Star Rating for Schools, CycleRAP scores, speed observations, crash risk predictions survey results.

### Environmental Indicators

#### KPI 3.1 Deployment of facilities and services that support zero emission modes

Application to Trikala: ETRIK1 (Installation of 1 smart crossing outside a school for traffic control), ETRIK2 (Installation of 3 park and ride stations at the periphery of the city), ETRIK3 (Designing cycling lanes and fostering data collection), ETRIK4 (Expanding the SMARTA online application).

Measurement: Number and type of facilities (bike parking, sensors, park & ride stations). Availability and use of zero-emission transport services

Expected outcome: Enhanced infrastructure supporting modal shift to zero-emission options. More trips completed using active or low-emission modes

Data required: Site audits, equipment inventory, facility usage stats, emissions monitoring, real-time air quality dashboard

#### KPI 3.2 Addresses city climate and environmental targets (incl. SUMPs)

Application to Trikala: ETRIK2 (Installation of 3 park and ride stations at the periphery of the city), ETRIK3 (Designing cycling lanes and fostering data collection), ETRIK4 (Expanding the SMARTA online application).

Measurement: Degree of alignment between interventions and SUMP/ city’s climate contract and air quality objectives / other environmental plans.

Expected outcome: Demonstrable contribution to modal shift, improved air quality, emissions reduction, or public realm improvement

Data required: Policy plans / documentation, intervention documentation, sensor data, emissions/air quality data (modelled/observed), mapping to climate plan

### Social Indicators

#### KPI 4.1 User satisfaction for interventions

Application to Trikala: ETRIK1 (Installation of 1 smart crossing outside a school for traffic control), ETRIK2 (Installation of 3 park and ride stations at the periphery of the city), ETRIK3 (Designing cycling lanes and fostering data collection), ETRIK4 (Expanding the SMARTA online application).

Measurement: Survey results before and after implementation, public feedback. Satisfaction ratings from different user groups (especially vulnerable users)

Expected outcome: High levels of satisfaction with crossing safety, cycle lane usability, and MARA app experience

Data required: Community Post-intervention Survey responses, feedback forum, focus groups, demographic data, usage stats, workshop feedback

#### KPI 4.2 Increase in accessibility and security

Application to Trikala: ETRIK1 (Installation of 1 smart crossing outside a school for traffic control), ETRIK2 (Installation of 3 park and ride stations at the periphery of the city), ETRIK3 (Designing cycling lanes and fostering data collection), ETRIK4 (Expanding the SMARTA online application).

Measurement: Changes in mobility access for target groups (women, elderly), qualitative feedback on perceived security. Number of accessible features, Increased presence of vulnerable road users

Expected outcome: Improved perceived and actual access and safety across interventions especially for vulnerable groups

Data required: Site assessments (tactile paving, ramps, signals), Healthy Streets, Sensor data, survey responses, time-spent-on-site stats SMARTA usage metrics

## Follow-up Tasks

KPI Table Update: Update the internal KPI table to reflect which interventions are planned for expansion (e.g., smart crossings, cycle lane interventions).

Satisfaction Survey Enhancement: Include questions in the post-intervention survey to capture changes in user perception, especially regarding safety in redesigned cycle lanes.

Data Sharing: Share the three survey datasets (baseline, cycle safety, and gendered safety perceptions) and workshop reports, including from the SMARTA app stakeholder engagement.

Environmental Data Links: Share the QR banner and public webpage for live and historical air quality sensor data.

Climate Strategy Documentation: Provide a copy of the city's climate contract or SUMP for alignment with KPI 3.2.

Sensor Platform Contact: Provide contact information for technical staff responsible for the sensor platforms (for WP4 data integration).

GPS & Visuals: Share GPS coordinates and media (photos/videos) of intervention sites to support reporting and visualization efforts.

Participatory Workshops: Coordinate with WP7 on the September Mobility Week events that will include participatory workshops to present sensor data and engage stakeholders.

CycleRAP Analysis Coordination: Work with WP7/Irap on applying CycleRAP to assess safety improvements from reduced bike lane violations.

Replicability Strategy: Document learning from the park-and-ride and smart crossing interventions to inform future replication in other city areas.